Project Management

Intelligent Financial Insight System for Claims & Commission Analytics

Author: Robotiyee
Date: October 2025

1.	Project Overview	3

2.	Requirement and Prioritization Frameworks	3

2.1	RACI	3

2.2	Stakeholder Priority Matrix	3

2.3	MoSCoW — Prioritizing Requirements	3

2.4	SWOT — Strategic Alignment	4

2.5	Root-Cause Analysis:	4

2.6	SMART	4

2.7	INVEST	4

2.8	Requirements Traceability Matrix (RTM)	5

3.	Stakeholder Management	5

3.1	Identifying Stakeholders	5

3.2	Structured Conflict-Resolution Approach	6

4	Change Impact Analysis (CIA)	6

4.1	Functional & Technical Impact Assessment	6

4.2	Risk Register (Change Management Log)	7

4.3	Governance & Communication Overview	7

5	Requirement Gathering	7

5.1	Source Relationships:	7

5.2	What Is a BR and How Is It Defined?	7

5.3	What Is a UR (User Requirement)?	8

5.4	What Is an FR (Functional Requirement)?	8

5.5	BR ↔ UR ↔ FR Mapping	8

5.6	Natural Differences Between BRD and FRD	9

5.7	In the BABOK Approach:	9

5.8	Jira Hierarchy Design	9

5.9	The Financial Insight System & Commission Analytics Project	9

6	Estimation and Resource Allocation	10

6.1	Work Effort and Story Points:	10

6.2	Story Point Estimation (Fibonacci Scale)	10

6.3	Project Sizing and Effort Estimation	10

6.4	Backlog Management	11

7	Confluence and Documentation	12

8	Agile Meetings (Ceremonies)	13

# Project Overview

Project Title:

Intelligent Financial Insight System for Claims & Commission Analytics

Project Summary:

This project modernizes the insurance company’s financial and compliance reporting ecosystem by integrating CRM, SAP, and advanced analytics systems.
It introduces two primary solution streams:

- FCA Compliance Field Integration: A new mandatory “Risk Exposure Category” parameter across CRM–SAP–Power BI systems for regulatory compliance.

- AI-Augmented Financial Insight Platform: ML and LLM-powered analytics to generate real-time, automated financial insights for decision-makers.

# Requirement and Prioritization Frameworks

These frameworks are used to support requirement elicitation, prioritization, and stakeholder management, ensuring that business needs are systematically captured, evaluated, and aligned with project objectives.

## RACI

Helps resolve who has authority when stakeholder priorities conflict.
It doesn’t decide what should be prioritized — it clarifies who should decide and who should be consulted.

| Role | Meaning | Example |
| --- | --- | --- |
| Responsible (R) | Person(s) doing the work | BA drafting requirement |
| Accountable (A) | Final decision maker / owner | Product Owner / Sponsor |
| Consulted (C) | Provides input before decision | Compliance Officer, Finance Lead |
| Informed (I) | Kept updated on progress | Operations Team |

Use in Conflicts:
When two departments (e.g., Compliance vs. Marketing) disagree on a feature’s priority, your RACI matrix ensures that only the Accountable stakeholder (A) has final say — while the others are consulted. This prevents scope creep and political tension.

## Stakeholder Priority Matrix

The Stakeholder Priority Matrix is a combined and simplified analysis tool designed to evaluate and rank stakeholders based on three key dimensions:

- Power/Influence – How much control or authority the stakeholder has over the project.

- Interest/Impact – How much the stakeholder is affected by or cares about the project outcomes.

- Urgency/Legitimacy – How immediate or valid their needs or concerns are.

| Total Score | Priority Level | Recommended Engagement Strategy |
| --- | --- | --- |
| 12–15 | Key Players | Manage closely — involve frequently in decision-making and communication. |
| 8–11 | Important Supporters | Keep satisfied — maintain regular contact and consult on major issues. |
| 5–7 | Moderate Stakeholders | Keep informed — provide updates and monitor their interest level. |
| 1–4 | Low Priority | Monitor with minimal effort — occasional updates as necessary. |

## MoSCoW — Prioritizing Requirements

Purpose:
MoSCoW helps stakeholders agree on requirement priorities and manage conflicts by clarifying what’s essential versus optional.

| Category | Meaning | Example |
| --- | --- | --- |
| Must have | Non-negotiable, legally or operationally critical. | FCA data field (compliance). |
| Should have | Important but not mandatory. | Reporting enhancement. |
| Could have | Nice to include if resources allow. | Custom report filter. |
| Won’t have this time | Deferred for later phases. | Experimental analytics view. |

In Conflict Management:

- Provides a neutral structure for prioritizing competing requests.

- Helps balance stakeholder expectations and reduce tension.

- Example: “Compliance’s FCA rule is a Must have; Marketing’s personalization idea is a Could have — we’ll revisit it later.”

In Requirement Prioritization:

- Turns opinions into objective categories.

- Ensures focus on high-value or risk-critical needs.

## SWOT — Strategic Alignment

Purpose:
SWOT supports MoSCoW by aligning priorities with business strategy and risk management.

| Factor | Example Insight |
| --- | --- |
| Strength | Compliance improves reputation. |
| Weakness | Complex approvals delay delivery. |
| Opportunity | Automating reports boosts efficiency. |
| Threat | Non-compliance may cause penalties. |

In Conflict Management:

- Brings objectivity to debates by focusing on business impact.

- Shows why addressing threats or weaknesses (Must-haves) outweighs pursuing opportunities (Could-haves).

In Requirement Prioritization:

- Justifies MoSCoW rankings using strategic logic.

- Ensures priorities align with organizational goals.

## Root-Cause Analysis:

It is used to identify the underlying cause of a defect, issue, or conflict — not just the visible symptom.
It ensures corrective actions are focused on preventing recurrence, not merely fixing immediate problems.

| Technique | Description | Example |
| --- | --- | --- |
| 5 Whys | Repeatedly ask “Why?” to drill down to the root cause. | The report failed → Why? Data missing → Why? API not called → Why? ETL job failed → Why? Server config error. |
| Fishbone (Ishikawa) Diagram | Visual tool that categorizes causes under areas such as People, Process, Technology, or Policy. | Helps analyze why a requirement was misunderstood or delayed. |
| Pareto Analysis (80/20 Rule) | Focus on the small number of causes that generate most issues. | Identify top 20% of requirements causing 80% of defects. |
| Failure Mode and Effects Analysis (FMEA) | Quantitatively assess the impact and likelihood of failures. | Prioritize corrective actions for high-risk processes. |

## SMART

The SMART framework ensures that requirements or objectives are well-defined and practical:

- Specific: Clearly describes what needs to be achieved.

- Measurable: Includes quantifiable success indicators.

- Achievable: Realistic given resources and constraints.

- Relevant: Aligned with project and business goals.

- Time-bound: Has a defined deadline or timeframe.
SMART goals improve focus, accountability, and project tracking.

## INVEST

The INVEST model provides a quality checklist for User Stories in Agile methodologies.

- Independent: Each story should stand alone to enable flexible prioritization.

- Negotiable: The story is not a contract—it invites discussion and collaboration.

- Valuable: It must deliver clear business value to the user or customer.

- Estimable: The effort to complete it should be measurable and predictable.

- Small: The scope should fit within one iteration or sprint.

- Testable: The story should have clear acceptance criteria for validation.

## Requirements Traceability Matrix (RTM)

It used to track each requirement throughout the project lifecycle, ensuring that every business need is addressed through design, development, testing, and deployment.

It establishes a clear link between:

- Business Requirements (BRD) → Functional Requirements (FRD) → Test Cases → Deliverables.

- To ensure no requirement is missed or out of scope.

- To provide visibility and control over requirement changes.

- To support compliance and auditability (especially critical for FCA/IFRS environments).

- To validate that each deliverable aligns with Business Objectives (BOs) and KPIs.

| Requirement ID | Requirement Description | Source / Stakeholder | Functional Design Reference | Test Case ID | Status | Comments / Risk |
| --- | --- | --- | --- | --- | --- | --- |
| BR-01 | Capture “Risk Exposure Category” in CRM | Compliance | FRD-1.1 | TC-001 | In Progress | Required for FCA reporting |
| BR-02 | Synchronize Risk Category to SAP FI/CO | Finance | FRD-1.2 | TC-002 | Pending | Dependent on API integration |

# Stakeholder Management

## Identifying Stakeholders

Identifying stakeholders is the first and foundational step in business analysis. It ensures that all individuals, teams, and external parties who influence or are impacted by the project are recognized early, enabling effective communication, requirement gathering, and decision-making.

| Phase | Tools / Methods | Purpose | Description |
| --- | --- | --- | --- |
| 1. Identification | Brainstorming / Workshops, Stakeholder Register / Database, RACI Matrix | Identify and document all stakeholders and define their roles. | Conduct brainstorming sessions or workshops to list individuals or groups involved; record their details (names, roles, interests, and influence) in a stakeholder register or database; use a RACI Matrix to clarify who is Responsible, Accountable, Consulted, and Informed for key project tasks. |
| 2. Analysis | Stakeholder Priority Matrix Stakeholder Mapping | Assess and prioritize stakeholders based on power, interest, and urgency, and understand relationships. | Use the combined Stakeholder Priority Matrix to rate stakeholders (1–5) for Power, Interest, and Urgency, producing a total priority score that guides engagement level; complement with Stakeholder Mapping to visualize connections, alliances, and influence networks among stakeholders. |
| 3. Planning / Engagement | Communication Plan / Matrix, Surveys & Feedback Forms, Workshops & Focus Groups, Stakeholder Forums / Advisory Committees, CRM / Stakeholder Management Software, Collaboration Platforms | Plan, structure, and execute stakeholder communication and engagement activities. | Develop a Communication Plan defining what, when, and how to communicate with each stakeholder; collect insights using Surveys and Focus Groups; sustain dialogue through Forums or Advisory Committees; use CRM or management software to log and track interactions; and leverage collaboration tools (Teams, Slack, Asana, Trello) to facilitate transparent coordination and document sharing. |
| 4. Monitoring / Evaluation | Engagement Log / Tracker, Performance Dashboards, Lessons Learned Reviews, Social Network Analysis Tools, AI-Based Sentiment Analysis Tools, Data Visualization Tools (Power BI, Tableau) | Track, measure, and improve stakeholder relationships and communication effectiveness. | Maintain an Engagement Log to record communications and follow-ups; use Performance Dashboards to monitor KPIs; conduct Lessons Learned Reviews for continuous improvement; apply Social Network Analysis to assess relationship dynamics; use AI Sentiment Analysis to gauge stakeholder perceptions; and visualize insights with tools like Power BI or Tableau for reporting and decision-making. |

## Structured Conflict-Resolution Approach

A structured conflict-resolution approach is used to proactively manage and resolve disagreements that arise during the analysis phase or throughout the project lifecycle. This method ensures that stakeholder concerns are addressed objectively, decisions are documented, and alignment is maintained across business and technical teams.

| Step | Description / Key Activity | Tools & Techniques | Deliverables / Artefacts | Expected Outcome |
| --- | --- | --- | --- | --- |
| 1. Conflict Identification & Root-Cause Analysis | Identify and analyze the underlying reasons for stakeholder disagreements (e.g., scope, compliance, or resource priorities). | • Root-Cause Analysis (5 Whys) • Stakeholder Interviews / Workshops | Conflict Log Issue Register | Clear understanding of conflicts, drivers, and affected objectives. |
| 2. Communication & Transparency | Establish open, fact-based communication channels; ensure that each stakeholder understands the project goals, KPIs, and constraints. | • Stakeholder Meetings • Active Listening • Transparent Reporting | Communication Plan Meeting Minutes | Trust built among stakeholders through transparency and openness. |
| 3. Expectation Alignment | Facilitate workshops to align all parties on shared Business Objectives (BOs) and KPIs; focus on desired outcomes rather than individual preferences. | • Alignment Workshops • KPI Mapping • BO Review Sessions | Updated Stakeholder Alignment Matrix | Shared understanding of project outcomes and measurable success indicators. |
| 4. Prioritization & Analytical Resolution | Apply structured prioritization to balance business value, regulatory needs, and operational feasibility. | • MoSCoW Prioritization (Must, Should, Could, Won’t) • SWOT Analysis (to justify MoSCoW results) | Prioritized Requirements List SWOT Justification Report | Balanced and defensible prioritization of conflicting requirements. |
| 5. Decision Governance & Accountability | Define who has authority to approve or reject each decision; clarify involvement roles. | • RACI Matrix (Responsible, Accountable, Consulted, Informed) | RACI Decision Matrix Decision Log | Transparent accountability and efficient decision-making. |
| 6. Documentation & Traceability | Record all decisions, rationales, and stakeholder approvals for auditability and project governance. | • Requirements Traceability Matrix (RTM) • Decision Log | Updated BRD / RTM Change History | Ensures traceability and compliance with internal QA and audit processes. |
| 7. Continuous Engagement & Monitoring | Maintain ongoing communication, provide updates, and re-evaluate priorities as business or compliance conditions evolve. | • Regular Check-ins • Retrospectives • Feedback Loops | Engagement Tracker Status Reports | Sustained stakeholder collaboration and prevention of future conflicts. |

## Change Impact Analysis (CIA)

The Change Impact Analysis outlines how the planned developments affect CRM, integration interfaces, SAP FI/CO, and reporting processes. It identifies required UI updates, integration and ABAP changes, reporting adjustments, and operational impacts, while also assessing associated risks and mitigation needs. This ensures that all system and process changes are clearly understood and effectively managed before implementation.

## Functional & Technical Impact Assessment

This assessment highlights the functional and technical impacts of introducing the new field across CRM, integration, SAP FI, reporting, and operational processes. It outlines high- and medium-impact areas along with mitigation actions to ensure a controlled and reliable implementation.

| Area | Impact | Description | Mitigation |
| --- | --- | --- | --- |
| CRM UI / Code | High | New field required; risk of user input errors | Validation rules + mandatory field |
| Integration Layer (API/ETL) | High | API mapping updates required | Regression testing of ETL scripts |
| SAP FI Module (ABAP) | High | ABAP code changes for new parameter | Dual testing in sandbox |
| Reporting & Data Warehouse | Medium | Additional joins in Power BI/DW may affect performance | Query/index optimization |
| Operations / User Processes | Medium | New data entry step increases input time | User training + UI optimization |
| Compliance | Low | Field mandatory for reporting compliance | Data completeness checks |
| Operational Block Risk | High | Incorrect ABAP integration may block SAP posting | Backup plan + code versioning |

## Risk Register (Change Management Log)

The register summarizes critical and high-priority risks related to CRM–SAP integration, SAP posting logic, reporting performance, user errors, and operational continuity. Mitigation measures and ownership are defined to support effective change management and reduce project exposure.

| Risk ID | Description | Severity | Probability | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-001 | CRM field not properly integrated with SAP | High | Medium | Integration test & validation | BA / Dev |
| R-002 | New field causes SAP posting errors | High | Medium | ABAP sandbox test before release | SAP Dev |
| R-003 | Power BI performance degradation | Medium | High | Query optimization & partitioning | Data Eng |
| R-004 | Incorrect parameter entry by users | Medium | High | Mandatory validation + dropdown options | BA / QA |
| R-005 | Daily operational block due to SAP sync failure | Critical | Medium | Rollback mechanism + error logging | PM / IT Ops |

## Governance & Communication Overview

A formal governance model, supported by structured testing, CAB oversight, and documentation management, ensures controlled delivery and mitigates risks.

| Governance Element | Description |
| --- | --- |
| Project Steering Committee | CFO (Sponsor), COO, Head of Data, Compliance Director |
| Core Delivery Team | Business Analyst, PM, Data Engineers, CRM/SAP Developers, QA |
| Communication Cadence | Weekly sprint reviews; monthly stakeholder reports; CAB reviews for major changes |
| Documentation Repository | Confluence + SharePoint for BA artifacts & version control |
| Quality Gate Reviews | Conducted at SDLC milestones: Requirements → Build → UAT → Go-Live → Post-Implementation Review |

## Requirement Gathering

This section outlines the key sources used in requirement gathering, linking business needs, objectives, and risks to the creation of Business Requirements and User Requirements. It clarifies how each element contributes to defining clear, actionable requirements for the solution

## Source Relationships:

| Source Element | Purpose | Example |
| --- | --- | --- |
| Business Need | Identifies the “why” (problem or opportunity). | “Financial reporting is manual and delayed.” |
| Business Objective | Defines the measurable “what” (goal or outcome). Should be SMART | “Automate FCA reporting; achieve 70% faster reporting speed.” |
| Business Risk | Highlights the potential threat or challenge; helps refine the BR to mitigate it. | “Regulatory non-compliance due to missing Risk Exposure Category.” |
| → Business Requirement (BR) | A statement of what the business must achieve to meet the need and objective, while managing risk. | “The system must capture and synchronize ‘Risk Exposure Category’ across CRM and SAP to ensure FCA compliance.” |
| → User Requirement (UR) | A User Requirement defines what the user must be able to perform or achieve within the system to support the business requirement | “Users must be able to enter and validate mandatory FCA fields in CRM.” |

## What Is a BR and How Is It Defined?

A Business Requirement (BR) defines the organization’s strategic business objective or the problem that needs to be solved.
A BR is typically derived from one or more of the following sources:

| Source | Description | Example |
| --- | --- | --- |
| Business Need | Problem or opportunity in the current system A-IS | “FCA reporting is invalid, version is old.” |
| Business Objective | Strategic goal defined by top management TO-BE | “FCA report should be up to date and New mandatory Risk Exposure Category field should be added .” |
| Business Risk / Constraint | Regulatory, operational, or financial risk, AS-IS | “Risk of FCA penalties due to incorrect reporting.” |

Therefore:

Business Need + Objective + Risk → form a BR

Example:

“To comply with FCA regulations, all policy data must include a mandatory Risk Exposure Category field.”
BR-01: Comply with FCA regulatory reporting standards.

## What Is a UR (User Requirement)?

A User Requirement (UR) translates the Business Requirement into a user-level statement that answers the question “What?” —
In other words: What does the user need to do to achieve that business goal?

Formula:

BR = Why
UR = What
FR = What+How

Example:

- BR-01: Comply with FCA regulatory reporting standards. (Why)

- UR-01: Capture “Risk Exposure Category” in all policy records. (What)

- FR-01: Add mandatory “Risk Exposure Category” dropdown in CRM policy creation form. (What+How)

## What Is an FR (Functional Requirement)?

A Functional Requirement (FR) defines how the system must behave to fulfill the User Requirement.
It answers: “How should the system operate? What data and workflows should it use?”

At this stage, the focus shifts to technical implementation (UI, API, ETL, Dashboard, LLM, etc.).
Each FR is typically derived from one or more URs — but the relationship does not have to be one-to-one.

Example:

| ID | Requirement | Layer |
| --- | --- | --- |
| FR-01 | CRM must allow entry of “Risk Exposure Category.” | UI / Front-End |
| FR-02 | The field must be validated and mandatory. | Validation |
| FR-03 | CRM sends validated data to SAP via API. | Integration |
| FR-04 | SAP stores the value in FI/CO posting. | Backend |

These four FRs together satisfy one UR (UR-01), and all contribute to achieving BR-01.

## BR ↔ UR ↔ FR Mapping

This structure makes the Traceability Matrix (BR→UR→FR→UC→US) fully traceable top to bottom.

| Level | Relationship | Explanation |
| --- | --- | --- |
| BR → UR | 1 : N | Each business goal may generate several user requirements. |
| UR → FR | 1 : N | Each user requirement may be fulfilled by several functional components. |
| FR → UC / US | 1 : N | Each functional element may appear in one or more Use Cases or User Stories. |

Example:

- BR-01 → 2 URs (capture field, validate field)

- UR-01 → 3 FRs (create, validate, sync)

- FR-01 → UC-1.1 + US-1.1

## Natural Differences Between BRD and FRD

| Dimension | BRD (Business Requirements Document) | FRD (Functional Requirements Document) |
| --- | --- | --- |
| Focus | Business goals, problems, value | System behavior, technical details |
| Key Question | Why & What | What & How |
| Ownership | Business team, senior management | IT, system analysts, developers |
| Format | Broad and strategic | Detailed and testable |
| Measurement | KPI, ROI, Compliance | Test Cases, Acceptance Criteria |

- Combine the “Business Objective” and “Business Need” sections in your BRD to form measurable and concrete BRs.

- For each BR, define User Requirements (URs) by asking “What must the user do to achieve this?”

- In your FRD, relate each FR to the relevant UR(s) using a 1:N mapping logic.

- Maintain the linkage FR → Use Case → User Story consistently.

## In the BABOK Approach:

| BABOK Level | Question | Typical Jira Issue Type | Purpose | Example |
| --- | --- | --- | --- | --- |
| Business Requirement | WHY | Epic | Captures the business goal or initiative that drives the project | “Reduce order processing time by 20%” |
| Stakeholder / High-Level Requirement | WHAT (User Perspective) | Feature or Capability (optional level in some Jira setups) | Describes what a user or stakeholder group needs | “Sales reps can place and confirm orders in one step” |
| Functional Requirement (Solution Requirement) | WHAT (System Perspective) | User Story | Describes what the system must do to satisfy the stakeholder need | “As a sales rep, I want to validate order details before submission so I can avoid data errors.” |
| Non-Functional Requirement (Quality Attribute) | WHAT (Quality/Constraint) | Technical Story or NFR Story / Subtask | Describes constraints such as performance, security, scalability | “Order validation must complete within 2 seconds.” |
| Design / Implementation Detail | HOW | Task / Subtask | Defines technical activities or configurations that implement the story | “Implement validation logic in OrderService.java” |

## Jira Hierarchy Design

| Hierarchy Question | BABOK Level | Jira Artifact |
| --- | --- | --- |
| WHY | Business Requirement | Epic |
| WHAT (User) | Stakeholder Requirement | Feature |
| WHAT (System) | Functional / NFR | User Story |
| HOW | Design / Implementation | Task / Subtask |

## The Financial Insight System & Commission Analytics Project

Example Transformation

| Level | ID | Description |
| --- | --- | --- |
| BR | BR-03 | Automate compliance report generation. |
| UR | UR-03 | Generate FCA reports automatically using CRM & SAP data. |
| FR | FR-05–FR-06 | ETL consolidates CRM & SAP nightly; Power BI dashboard generates FCA-compliant reports. |
| UC | UC-1.2 | FCA Report Generation and Synchronization |
| US | US-1.2 | As a Compliance Officer, I want automated FCA reports integrating CRM and SAP data… |

| Team Type | Recommended Mapping |
| --- | --- |
| Regulated, documentation-heavy (e.g., Insurance, FCA, IFRS) | IIBA-Structured (FR = Story) because auditors and compliance officers will trace FRDs and Use Cases directly in Jira. |
| Agile or DevOps-oriented (Scrum, Kanban) | Agile-Optimized (UR = Story, FR = Task) because developers and testers think in terms of user value → technical task. |

Jira Level

| Epic | BR | Business outcome (FCA compliance, data automation, AI insights) | BR-01 – Ensure FCA/IFRS compliance |
| --- | --- | --- | --- |
| Story | UR + FR | Functional capability delivering user value | FR-01 / UR-01 – Unified Risk Data Sync |
| Task | UC / NFR | Implementation of work items (flows, validations) | UC-1 – CRM integration, API schema, ETL job |
| Sub-task | AC + Technical detail | Acceptance checks, performance, logging, testing | Validate SAP sync ≤10s, retry queue handling |

## Estimation and Resource Allocation

You may assign story points to each story and assign them relatively to the number of related tasks.

## Work Effort and Story Points:

| Field | Use Case | Add to Jira? |
| --- | --- | --- |
| Story Points | Sprint velocity, backlog prioritization | Yes |
| Person-Days / Hours | Effort tracking, PMO reporting | Optional (only if your org requires effort logging) |

In Jira, relative effort is used instead of person-days. When assigning story points, the Fibonacci sequence can be applied.

## Story Point Estimation (Fibonacci Scale)

| Issue Type | ID | Summary | Story Points | Priority |
| --- | --- | --- | --- | --- |
| Story | FR-01 | Unified Data Capture & Integration Layer | 13 | High |
| Story | FR-02 | Automated ETL and Data Quality Framework | 21 | High |
| Story | FR-03 | AI-Driven Financial Analytics Engine | 21 | Medium |
| Story | FR-04 | LLM-Augmented Narrative Intelligence | 13 | Medium |
| Story | FR-05 | Compliance, Audit & Security Module | 8 | High |
| Story | FR-06 | Performance & Continuity Management | 8 | Low |

As the total project effort is approximately 100 person-days, the expected effort for each task can be estimated based on its assigned story points.

Effort per Story Point= Total Effort (e.g., 100 person-days)/ Total Story Points

Then the expected effort for a task is: "Expected Effort (p/d)"=Story Points × Effort per Story Point

## Project Sizing and Effort Estimation

Project sizing and effort estimation are performed using story points to assess the complexity, scope, and technical workload across user stories and supporting tasks. This approach helps the team forecast delivery effort, allocate resources effectively, and plan releases based on the relative size and priority of each item

## Backlog Management

Backlog management in Jira provides a structured view of all Epics, User Stories, NFRs, Tasks, and Test Cases, ensuring transparency and effective prioritization across the project. By applying MoSCoW priority labels and leveraging Jira dashboards—such as issue-type charts and priority statistics, teams can easily identify high-value items, balance workload, and support efficient sprint planning and delivery.

## Confluence and Documentation

All the BRD, FRD, PM, QA, and Technical Development documents are stored on the Confluence page.

## Agile Meetings (Ceremonies)

This project applies a full Agile delivery discipline combining structured documentation (BRD, FRD), well-formed user stories with acceptance criteria, MoSCoW prioritization, INVEST standards, and story-point estimation to ensure clarity and traceability. Agile ceremonies—including Backlog Refinement, Sprint Planning, Daily Stand-ups, Sprint Reviews, Retrospectives, Release Planning, and Stakeholder Workshops—provide continuous alignment, rapid feedback, and iterative improvement. Supported by Jira boards and QA test scenarios, this framework enables the Business Analyst to maintain requirement quality, manage dependencies, validate business outcomes, and ensure that each increment delivers measurable value.

| Ceremony / Activity | Category | Main Purpose | Key Steps | Actors Involved | Timing | Techniques / Tools | Frequency / Duration | Why It Matters / Key BA Value | BA Priority Level |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Product Backlog Refinement (Grooming) | Preparation | Prepare and prioritize backlog items for upcoming sprints. | Review, clarify, and split backlog items into user stories; estimate (story points); define acceptance criteria. | Product Owner, Scrum Master, Development Team, BA | 3–4 days before Sprint Planning | MoSCoW, INVEST, Acceptance Criteria, RTM | Weekly or bi-weekly | Ensures clarity, prioritization, and readiness for Sprint Planning; BA defines acceptance criteria and verifies INVEST. | (Critical) |
| Sprint Planning | Execution | Define Sprint Goal and plan work for next Sprint. | Set Sprint Goal; select backlog items; estimate effort; assign ownership; identify risks; finalize Sprint Backlog. | Product Owner, Scrum Master, Development Team, BA | Start of each Sprint | SMART, MoSCoW, Risk Analysis, RACI | Every Sprint (2–4 weeks) | Aligns business goals, defines scope, validates feasibility; BA ensures stories meet DoR and map to KPIs. | (Critical) |
| Daily Stand-Up (Daily Scrum) | Monitoring | Synchronize progress and identify blockers. | Share updates on completed / upcoming tasks; raise impediments. | Development Team, Scrum Master, BA | Every working day | Task Board, Jira / Azure DevOps | Daily (15 minutes) | Provides visibility on blockers; BA monitors requirement dependencies or unclear stories. | (Low–Medium) |
| Sprint Review (Demo) | Validation | Demonstrate completed increment and collect feedback. | Present increment; gather stakeholder feedback; update backlog. | Product Owner, Scrum Team, Key Stakeholders, BA | End of each Sprint | KPI Review, Progress Report, Feedback Loop | End of Sprint | Validates business outcomes, captures stakeholder feedback; BA ensures deliverables meet requirements and KPIs. | (High) |
| Sprint Retrospective | Improvement | Reflect on process and identify improvement areas. | Discuss what went well / not well; define improvement actions; assign owners. | Scrum Master, Product Owner, Development Team, BA | After Sprint Review | SWOT, Root-Cause Analysis, Parametric Estimation, MoSCoW, SMART | End of Sprint (max 3 hrs for 1-month sprint) | Enables continuous improvement; BA contributes analytical insights, RCA, and measurable enhancements. | (Medium) |
| Release Planning / PI Planning | Coordination | Align teams on release goals, dependencies, and roadmap. | Define release goals; plan capacity; identify cross-team dependencies. | Product Owner, Release Train Engineer, BAs, Teams | Between major releases | Value Stream Mapping, Dependency Matrix, RACI | Every few sprints | Provides roadmap visibility; BA ensures alignment with business objectives and dependencies. | (High for scaled agile) |
| Stakeholder Alignment Workshop | Governance / Strategy | Resolve conflicts and realign scope and priorities. | Identify conflicts; apply SWOT, MoSCoW, and RACI; document decisions. | BA (facilitator), Product Owner, Stakeholders | As needed | SWOT, RACI, MoSCoW, RTM, SMART, RCA | Ad-hoc | Ensures stakeholder consensus, transparency, and documented traceability. | (High Strategic Value) |